GRIDACADEMY

Mock Test Marketplace Platform

PRODUCT SPECIFICATION DOCUMENT Version 1.0 ¦ MVP Release ¦ March 2026

| Document Type | Product Specification Document (PSD) |
| --- | --- |
| Project | GridAcademy — Indian Competitive Exam Mock Test Marketplace |
| Version | v1.0 — MVP Scope |
| Prepared By | GridAcademy Product Team |
| Date | March 2026 |
| Status | APPROVED — Ready for Development |
| Base Codebase | Existing GridAcademy ASP.NET Core 8 Platform |
| Target Release | Sprint 1–6 (12 Weeks from Kickoff) |

# 1.  MVP Scope — The 20% That Delivers 80% of Value

Strategic Rationale The single most valuable thing GridAcademy MVP must prove is: "A student can discover, purchase, and take a high-quality mock test from a third-party provider — and trust the result." Everything else is iteration. The features below are the minimum set required to validate this marketplace loop.

## 1.1  The Core Marketplace Loop (Must Work End-to-End)

| # | Loop Step | What Must Work | Reuse Existing? |
| --- | --- | --- | --- |
| 1 | Provider uploads test | CSV import → test creation → pricing → submit for review | ✅ CSV import exists; add pricing + review workflow |
| 2 | Admin reviews & publishes | Admin sees pending tests, approves/rejects with notes | ✅ Admin panel exists; add review queue |
| 3 | Student discovers test | Homepage + category filter + search by exam name | ⚠ New storefront pages needed |
| 4 | Student tries free test | Take a free/trial test without payment | ✅ Test engine exists |
| 5 | Student purchases test | Razorpay checkout → order confirmed → access granted | ❌ New — payment + entitlement |
| 6 | Student takes paid test | Timed exam, negative marking, auto-submit | ✅ Test engine exists |
| 7 | Student sees results | Score, rank, subject breakdown, answer key | ⚠ Enhance existing result page |
| 8 | Provider sees earnings | Dashboard: sales count, revenue, payout status | ❌ New — provider portal |

## 1.2  MVP Feature List (INCLUDE vs EXCLUDE)

| Feature | Priority | In MVP v1.0? | Sprint | Notes |
| --- | --- | --- | --- | --- |
| Student Registration (Email + OTP) | P0 | YES ✅ | 1 | New — OTP via MSG91 |
| Student Login / Session | P0 | YES ✅ | 1 | JWT + Cookie |
| Provider Registration + Basic KYC | P0 | YES ✅ | 1 | Name, PAN, Bank a/c |
| Admin: Review & Publish Tests | P0 | YES ✅ | 1 | Extend existing admin |
| Homepage — Browse Tests by Exam | P0 | YES ✅ | 2 | New storefront |
| Exam Category Filter (10 exams) | P0 | YES ✅ | 2 | Master data exists |
| Test Detail Page (Buy/Try CTA) | P0 | YES ✅ | 2 | New page |
| Free Trial Test (no payment) | P0 | YES ✅ | 2 | Existing test engine |
| Razorpay Payment (INR only) | P0 | YES ✅ | 3 | New integration |
| Entitlement — grant access post-pay | P0 | YES ✅ | 3 | New enrollment logic |
| Timed Test Engine (existing) | P0 | YES ✅ | 3 | Already built |
| Negative Marking Config | P0 | YES ✅ | 3 | Already built |
| Result Page — Score + Rank + Breakdown | P0 | YES ✅ | 4 | Enhance existing |
| Provider: Upload Test (CSV) | P0 | YES ✅ | 4 | CSV import exists |
| Provider: Set Pricing per Test | P0 | YES ✅ | 4 | New UI on provider portal |
| Provider: Sales Dashboard | P1 | YES ✅ | 5 | New provider portal page |
| Commission Calculation Engine | P1 | YES ✅ | 5 | New — 70/30 split |
| Leaderboard per Test | P1 | YES ✅ | 5 | New |
| Basic Search (by exam name) | P1 | YES ✅ | 5 | PostgreSQL full-text |
| Email Confirmation (booking) | P1 | YES ✅ | 5 | SendGrid — Hangfire job |
| Mobile-Responsive Design | P0 | YES ✅ | All | Bootstrap 5 responsive |
| Admin Revenue Dashboard | P1 | YES ✅ | 6 | Extend existing admin |
| Subscription/Monthly Pass | P2 | NO ❌ | Post-MVP | Phase 2 |
| Native Mobile App | P2 | NO ❌ | Post-MVP | 6+ months |
| Regional Language (Hindi) | P2 | NO ❌ | Post-MVP | Phase 2 |
| B2B / Coaching Institute License | P2 | NO ❌ | Post-MVP | Phase 2 |
| Video Solutions / Explanations | P2 | NO ❌ | Post-MVP | VL module exists |
| Referral / Affiliate Program | P2 | NO ❌ | Post-MVP | Phase 2 |
| Bank Offers / Cashback | P2 | NO ❌ | Post-MVP | Phase 2 |
| Advanced Anti-Cheating (proctoring) | P3 | NO ❌ | Post-MVP | Phase 3 |

# 2.  v1.0 Exam Coverage — 10 Exams

Decision Launch with 10 high-volume government exams that collectively cover 80%+ of the active aspirant base. Focus on exams with clear exam patterns, negative marking, and multiple sections — where our test engine advantage is strongest.

| # | Exam Name | Conducting Body | Approx. Applicants/Year | Sections | Marking |
| --- | --- | --- | --- | --- | --- |
| 1 | SSC CGL (Combined Graduate Level) | Staff Selection Commission | 30 lakh+ | GK, Reasoning, Maths, English | +2 / -0.5 |
| 2 | SSC CHSL (Combined Higher Secondary) | Staff Selection Commission | 40 lakh+ | GK, Reasoning, Maths, English | +2 / -0.5 |
| 3 | RRB NTPC (Non-Technical Popular Categories) | Railway Recruitment Board | 1.2 crore+ | GK, Maths, Reasoning | +1 / -0.33 |
| 4 | IBPS PO (Probationary Officer) | IBPS | 10 lakh+ | Reasoning, Quant, English, GK, Computer | +1 / -0.25 |
| 5 | IBPS Clerk | IBPS | 15 lakh+ | Reasoning, Quant, English | +1 / -0.25 |
| 6 | SBI PO | State Bank of India | 20 lakh+ | Reasoning, Quant, English, GK | +1 / -0.25 |
| 7 | UPSC Prelims (GS Paper I & II) | UPSC | 10 lakh+ | GS I, CSAT | +2 / -0.66 |
| 8 | RRB Group D | Railway Recruitment Board | 1.15 crore+ | GK, Maths, Reasoning, Science | +1 / -0.33 |
| 9 | Delhi Police Constable | Delhi Police | 3 lakh+ | GK, Reasoning, Maths, English | +1 / -0.25 |
| 10 | UP Police Constable / SI | UP Police | 25 lakh+ | GK, Hindi, Numerical, Reasoning | +2 / -0.5 |

Phase 2 Exam Expansion (Post-MVP) NEET UG, JEE Mains, CDS, NDA, SEBI Grade A, RBI Grade B, State PSC (Maharashtra/Rajasthan/Bihar), CTET, NVS/KVS Teachers, Insurance (LIC AAO), NABARD.

# 3.  User Personas

## 3.1  Persona: Aspirant (Student)

| Name | Rahul Verma |
| --- | --- |
| Age | 24 |
| Location | Allahabad, UP (Tier 2 city) |
| Education | B.Sc. Graduate, 2024 |
| Device | Android smartphone (primary), PC occasionally |
| Internet | 100-200 Mbps Jio; sometimes patchy at home |
| Goal | Clear SSC CGL 2026 in first attempt |
| Pain Points | Cannot afford offline coaching (₹20K+/month); free YouTube lacks structured mock tests; existing apps too expensive or limited tests |
| Motivation | Government job = job security + family prestige + steady income |
| Willingness to Pay | Up to ₹500/year for quality test series; ₹99 for a single series if trusted |
| Key Feature Need | Detailed analytics after each test, all-India rank, subject-wise accuracy breakdown |

## 3.2  Persona: Test Provider (Content Creator)

| Name | Career Pathshala Institute, Jaipur |
| --- | --- |
| Type | Medium-sized offline coaching institute (150 students/batch) |
| Staff | Director + 2 subject teachers who create content |
| Current Pain | Content sits on paper / WhatsApp; no digital revenue channel |
| Goal | Monetize existing question bank digitally; reach students beyond Jaipur |
| Tech Comfort | Moderate — comfortable with Excel, basic web apps |
| Expected Revenue | Wants 65-70% of each sale; monthly bank transfer |
| Key Concern | Will GridAcademy steal their content? Will students trust a new platform? |
| Onboarding Need | Simple CSV upload, clear revenue dashboard, quick payout cycle |

## 3.3  Persona: Platform Admin (GridAcademy Staff)

| Name | Priya — Operations Head |
| --- | --- |
| Responsibility | Content review, provider onboarding, dispute resolution, revenue monitoring |
| Tools Needed | Admin panel: review queue, provider list, commission ledger, refund management |
| Volume Expectation | Review 20-30 test uploads/week at launch; scale to 100+/week by Year 2 |

# 4.  Screen-by-Screen Specification

## 4.1  Student-Facing Website (Mobile-Responsive)

### Screen 1: Homepage

| Element | Description | Data Source |
| --- | --- | --- |
| Top Navigation | Logo ¦ Search bar ¦ "Login/Sign Up" button ¦ City selector (future) | Static + API |
| Category Bar | Horizontal scroll: SSC ¦ RRB ¦ Banking ¦ UPSC ¦ Police ¦ Defence ¦ + more | ExamType master table |
| Hero Banner | Full-width CMS banner; configurable from admin (event, offer, new launch) | Admin CMS table |
| "Free Tests" Section | Horizontal card carousel — tests marked IsFreePreview=true | Tests API — filter free |
| "Top Selling" Section | Tests sorted by PurchaseCount desc | Tests API — sorted |
| "New Arrivals" Section | Tests sorted by PublishedAt desc (last 30 days) | Tests API — date filter |
| Test Card | Thumbnail ¦ Exam badge ¦ Title ¦ Provider name ¦ Rating ¦ Price ¦ "Try Free" / "Buy" CTA | Tests API |
| Footer | About, Contact, Privacy Policy, Terms, Grievance Officer, GST No. | Static |

### Screen 2: Exam Category Listing Page (e.g., /exams/ssc-cgl)

| Element | Description | Notes |
| --- | --- | --- |
| Page Title | SSC CGL Mock Tests ¦ GridAcademy (SEO title) | SSR for SEO |
| Filter Panel | Sidebar: Price (Free/Paid), Rating (4+/3+), Language (EN/HI), Difficulty | Client-side filter |
| Sort Bar | Popular ¦ Newest ¦ Price Low-High ¦ Rating | API param |
| Test Cards Grid | 2-col mobile, 3-col desktop; each card = thumbnail, title, tests count, price, rating, provider | Tests API |
| Pagination | 20 per page, infinite scroll on mobile | Offset-based |
| Empty State | If no tests: "Be the first provider! Upload your SSC CGL tests." | Conditional render |

### Screen 3: Test Detail Page (e.g., /test/ssc-cgl-full-mock-1)

| Section | Content |
| --- | --- |
| Header | Test title ¦ Exam badge ¦ Provider name+logo ¦ Rating (stars + count) ¦ Share button |
| Price Block (sticky CTA) | Price: ₹299 ¦ "Buy Now" button ¦ "Try 1 Free Test" link ¦ Validity: Lifetime access |
| Test Info Bar | No. of tests in series ¦ Total questions ¦ Total marks ¦ Duration ¦ Language |
| About Section | Rich text description from provider |
| What's Included | Bullet list: Full-length mocks, Previous year papers, Sectional tests, Detailed solutions |
| Exam Pattern Table | Section ¦ Questions ¦ Marks ¦ Duration (per exam type) |
| Provider Card | Provider name, city, total tests published, avg rating, "View all tests" link |
| Reviews Section | Star breakdown bar chart + individual student reviews (Name, Date, Stars, Comment) |
| Related Tests | Horizontal carousel of similar exam tests |

### Screen 4: Checkout (2 Steps)

| Step | Elements |
| --- | --- |
| Step 1 — Review Order | Test title ¦ Price breakdown (Base + GST + Booking fee) ¦ Promo code field ¦ Grand Total ¦ "Proceed to Pay" button |
| Step 2 — Payment | Razorpay payment modal opens (UPI / Card / Net Banking / Wallet) ¦ On success → redirect to My Tests ¦ On failure → retry screen |
| Order Confirmation | Booking ID ¦ Test name ¦ "Start Test Now" button ¦ "View My Tests" link ¦ Email confirmation sent |

### Screen 5: Test Engine (Timed Exam)

| Element | Specification |
| --- | --- |
| Header Bar | Test name ¦ Section tabs ¦ Timer (countdown MM:SS, turns red at <5 min) ¦ Submit button |
| Question Panel | Question number ¦ Question text (supports LaTeX via KaTeX) ¦ 4 options (A/B/C/D) for MCQ; text input for Numerical |
| Navigation Panel | Grid of question numbers; color codes: Answered (Green), Marked (Orange), Not visited (Grey), Skipped (Red border) |
| Question Actions | Mark for Review ¦ Clear Response ¦ Save & Next |
| Section Switching | Click section tab → prompt if switching mid-section (optional per exam config) |
| Auto Submit | Timer hits 00:00 → auto-submit with confirmation toast |
| Anti-Cheat (Basic) | Tab-switch detection: warn on 1st switch, auto-submit after 3rd switch |

### Screen 6: Result Page

| Section | Content |
| --- | --- |
| Score Summary | Total Score ¦ Max Score ¦ Percentile ¦ All-India Rank (among test takers) ¦ Time taken |
| Section Breakdown | Table: Section ¦ Attempted ¦ Correct ¦ Wrong ¦ Score ¦ Accuracy % |
| Performance Badges | Fast Solver ¦ High Accuracy ¦ Top 10% etc. (gamification for engagement) |
| Answer Key | Q-by-Q: Your answer ¦ Correct answer ¦ Status (Correct/Wrong/Skipped) ¦ Marks ¦ Solution text |
| Rank Trend | If retaken: previous rank vs current rank (line chart) |
| CTA | "Retake Test" ¦ "Buy Full Series" ¦ "Share Score" (Twitter/WhatsApp) |

### Screen 7: My Tests (Student Dashboard)

| Tab | Content |
| --- | --- |
| Purchased Tests | Cards: Test name ¦ Provider ¦ Purchased date ¦ Tests taken / Total ¦ "Continue" or "Start" button |
| Free Tests | Tests attempted without purchase |
| My Performance | Exam-wise accuracy trend (last 30 days); weakest topics highlight |
| Order History | Booking ID ¦ Test name ¦ Amount paid ¦ Date ¦ Download Invoice |

## 4.2  Provider Portal (New Module in Admin Panel)

### Screen 8: Provider Registration

| Field | Type | Validation |
| --- | --- | --- |
| Institute/Name | Text | Required, 3-100 chars |
| Email | Email | Unique, verified via OTP |
| Mobile | Phone | 10-digit, OTP verified |
| City / State | Dropdown | Master list |
| PAN Number | Text | Format: ABCDE1234F (KYC) |
| Bank Account Number | Text | Stored encrypted |
| IFSC Code | Text | Validated via Razorpay API |
| Account Holder Name | Text | Must match PAN |
| Short Bio / About | Textarea | Max 500 chars, shown on test detail |
| Accept Provider Agreement | Checkbox | Required to proceed |

### Screen 9: Provider — Create Test Series

| Field | Type | Notes |
| --- | --- | --- |
| Series Title | Text | e.g. "SSC CGL Tier I Full Mock 2026" |
| Exam Category | Dropdown | 10 exam types from master |
| Series Type | Radio | Full Mock / Sectional / Previous Year / Mini Mock |
| Number of Tests | Number | How many individual tests in this series |
| Description | Rich Text | Shown on test detail page |
| Thumbnail Image | File Upload | JPG/PNG, max 2MB, 800x450px |
| Language | Dropdown | English (for MVP); Hindi coming soon |
| Base Price (INR) | Number | Min ₹19, Max ₹1,999 (platform enforced range) |
| Is First Test Free? | Toggle | IsFreePreview flag on first test |
| Upload Questions | File | CSV per test; uses existing CSV import pipeline |
| Submit for Review | Button | Status → PENDING_REVIEW; admin notified |

### Screen 10: Provider Dashboard

| Widget | Data Shown |
| --- | --- |
| Revenue Summary | Gross sales (INR) ¦ Platform commission (30%) ¦ Your earnings (70%) ¦ Pending payout ¦ Paid out to date |
| Test Performance Table | Test name ¦ Views ¦ Purchases ¦ Revenue ¦ Avg Rating ¦ Status |
| Sales Chart | Line chart: daily sales for last 30 days |
| Payout History | Date ¦ Amount ¦ Status (Processed/Pending) ¦ Bank ref |
| Pending Actions | Tests in PENDING_REVIEW ¦ Tests REJECTED (with notes) ¦ Low-rated tests (<3 stars) |

## 4.3  Admin Panel Extensions (New Pages)

| New Admin Page | Path | Purpose |
| --- | --- | --- |
| Provider Management | /Admin/Marketplace/Providers | List, verify, suspend providers; view KYC docs |
| Test Review Queue | /Admin/Marketplace/Reviews | Pending tests: preview, approve/reject with notes |
| Commission Ledger | /Admin/Marketplace/Commissions | All transactions: gross, provider cut, platform cut |
| Payout Management | /Admin/Marketplace/Payouts | Initiate bulk payouts to verified providers |
| Storefront CMS | /Admin/Marketplace/CMS | Hero banners, featured test slots, homepage sections |
| Marketplace Dashboard | /Admin/Dashboard (extended) | New KPIs: providers, test listings, marketplace GMV |

# 5.  Data Model — New Tables (on Existing GridAcademy DB)

Principle Reuse all existing tables: users, subjects, topics, difficulty_levels, exam_types, questions, question_options, tests, test_questions. Add new tables only for marketplace-specific data: provider profiles, test listings, purchases, commissions, payouts, reviews.

| Table Name | Key Columns | Relationship |
| --- | --- | --- |
| mp_providers | id (UUID), user_id FK, institute_name, pan_number, bank_account_enc, ifsc, city, state, status (PENDING/VERIFIED/SUSPENDED), created_at | 1:1 with users table |
| mp_test_series | id (UUID), provider_id FK, exam_type_id FK, title, slug, description, thumbnail_url, series_type, price_inr, is_first_test_free, status (DRAFT/PENDING_REVIEW/PUBLISHED/REJECTED), published_at, review_notes, purchase_count, avg_rating | N:1 provider; 1:N tests |
| mp_series_tests | id (int), series_id FK, test_id FK (existing tests table), sort_order, is_free_preview | Junction: series ↔ existing tests |
| mp_orders | id (UUID), student_id FK, series_id FK, amount_inr, gst_amount, booking_fee, grand_total, razorpay_order_id, razorpay_payment_id, status (PENDING/PAID/FAILED/REFUNDED), created_at | N:1 student; N:1 series |
| mp_entitlements | id (UUID), student_id FK, series_id FK, order_id FK, granted_at, expires_at (NULL=lifetime), is_active | Access control: can student take test? |
| mp_commissions | id (UUID), order_id FK, provider_id FK, gross_amount, platform_pct, platform_amount, provider_pct, provider_amount, status (PENDING/PROCESSED), created_at | 1:1 with mp_orders |
| mp_payouts | id (UUID), provider_id FK, amount, razorpay_transfer_id, status (INITIATED/SUCCESS/FAILED), initiated_at, completed_at | N:1 provider; aggregates commissions |
| mp_reviews | id (UUID), student_id FK, series_id FK, rating (1-5), comment, created_at, is_visible | N:1 series; post-completion only |
| mp_cms_banners | id (int), title, image_url, link_url, position, is_active, sort_order, valid_from, valid_to | Admin-managed homepage banners |
| mp_promo_codes | id (int), code, discount_type (FLAT/PCT), discount_value, min_order, max_discount, usage_limit, used_count, valid_from, valid_to, is_active | Applied at checkout |

# 6.  New API Endpoints Required

| Method | Endpoint | Auth | Purpose |
| --- | --- | --- | --- |
| POST | /api/auth/send-otp | Public | Send OTP to mobile/email |
| POST | /api/auth/verify-otp | Public | Verify OTP + issue JWT |
| GET | /api/storefront/home | Public | Homepage data (banners, sections) |
| GET | /api/storefront/exams | Public | List 10 exam categories |
| GET | /api/storefront/tests?examType=&sort=&page= | Public | Browse/filter test series |
| GET | /api/storefront/tests/{slug} | Public | Test detail + reviews |
| POST | /api/orders/create | Student JWT | Create Razorpay order |
| POST | /api/orders/verify-payment | Student JWT | Verify Razorpay webhook + grant entitlement |
| GET | /api/student/tests | Student JWT | My purchased tests |
| GET | /api/student/entitlement/{seriesId} | Student JWT | Check if student can take test |
| POST | /api/provider/register | Public | Provider sign-up + KYC data |
| GET | /api/provider/dashboard | Provider JWT | Revenue + test stats |
| GET | /api/provider/series | Provider JWT | Provider's own test series list |
| POST | /api/provider/series | Provider JWT | Create new test series |
| PUT | /api/provider/series/{id} | Provider JWT | Update test series |
| POST | /api/provider/series/{id}/submit-review | Provider JWT | Submit series for admin review |
| POST | /api/provider/series/{id}/upload-csv | Provider JWT | Upload questions CSV (reuses existing ImportService) |
| GET | /api/admin/marketplace/reviews | Admin JWT | Pending review queue |
| POST | /api/admin/marketplace/reviews/{id}/approve | Admin JWT | Approve series → publish |
| POST | /api/admin/marketplace/reviews/{id}/reject | Admin JWT | Reject with notes |
| GET | /api/admin/marketplace/commissions | Admin JWT | All commission records |
| POST | /api/admin/marketplace/payouts/initiate | Admin JWT | Bulk payout to providers |
| GET | /api/admin/marketplace/dashboard | Admin JWT | Marketplace KPIs |

# 7.  Existing GridAcademy Code — Reuse vs New Build

| Module / Feature | Status | What to Do |
| --- | --- | --- |
| ASP.NET Core 8 Web API + Razor Pages | REUSE ✅ | Base framework — no change |
| PostgreSQL + EF Core + Migrations | REUSE ✅ | Add new migration for mp_* tables |
| JWT Authentication (Admin + API) | REUSE ✅ | Extend with Student + Provider roles |
| User entity + UserService | EXTEND ⚠ | Add roles: Student, Provider to existing role system |
| Question entity (MCQ + Numerical) | REUSE ✅ | No change to question schema |
| Test / Assessment entity | REUSE ✅ | Tests become the units inside mp_series_tests |
| CSV / Excel / PDF Import | REUSE ✅ | Providers use existing ImportController |
| ExamType master table | REUSE ✅ | Already has SSC/RRB/Banking etc. |
| Subject / Topic / Difficulty masters | REUSE ✅ | Used for question tagging in tests |
| Hangfire background jobs | REUSE ✅ | Add: SendOrderConfirmationEmail, ReleasePendingOrder |
| FluentValidation | REUSE ✅ | Add validators for new DTOs |
| ExceptionMiddleware | REUSE ✅ | No change |
| Admin Panel (Razor Pages) | EXTEND ⚠ | Add 6 new Marketplace admin pages (Section 4.3) |
| Bootstrap 5 + admin.css | REUSE ✅ | Extend sidebar with Marketplace section |
| Test Engine (exam UI) | REUSE ✅ | Existing student exam pages — hook entitlement check |
| Result / Analytics pages | EXTEND ⚠ | Add leaderboard + percentile + badge display |
| Student storefront (homepage + detail) | NEW ❌ | New public-facing Razor Pages or separate frontend |
| Razorpay Payment | NEW ❌ | New PaymentService + webhook endpoint |
| Provider Portal (dashboard + upload) | NEW ❌ | New Provider section in admin panel (restricted role) |
| Commission + Payout Engine | NEW ❌ | New MarketplaceService |
| OTP-based Login | NEW ❌ | New OtpService (MSG91 integration) |
| Star Rating + Reviews | NEW ❌ | New ReviewService + UI on test detail |
| Storefront CMS (banners) | NEW ❌ | New CMS admin page + API |

# 8.  Sprint Plan (12-Week MVP Build)

Approach All development on existing GridAcademy ASP.NET Core 8 codebase. New marketplace features added as a new module (mp_* tables, Marketplace services/controllers, Provider portal pages, Student storefront pages). Zero changes to existing exam/content module — additive only.

| Sprint | Weeks | Focus | Key Deliverables |
| --- | --- | --- | --- |
| Sprint 1 | 1–2 | Foundation | Add Student + Provider roles; OTP auth; mp_providers table; Provider registration flow; DB migration (mp_* tables) |
| Sprint 2 | 3–4 | Storefront | Homepage (public), Exam category pages, Test detail page, Test card component; CMS banner admin page; Storefront API endpoints |
| Sprint 3 | 5–6 | Payment & Entitlement | Razorpay integration; mp_orders table; Entitlement grant on payment; Order confirmation email (Hangfire); Promo code engine |
| Sprint 4 | 7–8 | Provider Portal | Provider dashboard; Test series create/edit; CSV upload flow (reuse ImportService); Submit for review; Review queue in admin; Approve/Reject flow |
| Sprint 5 | 9–10 | Test Taking & Results | Entitlement check before test start; Leaderboard (per-test rank); Enhanced result page (percentile, badges, trend chart); Reviews + rating submit |
| Sprint 6 | 11–12 | Commission, Payouts & Launch Prep | Commission calculation on order payment; Admin commission ledger; Payout initiation (Razorpay Transfer API); Admin marketplace dashboard KPIs; Mobile-responsive QA pass; End-to-end smoke test; UAT |

## 8.1  Technical Debt / Cleanup (Parallel)

- Add SSL / HTTPS enforcement in production middleware

- Environment-based config: appsettings.Development / Staging / Production (already supported by ASP.NET Core)

- Set up GitHub Actions CI pipeline: build + test on every PR

- Seed demo provider + 10 free tests for launch readiness

# 9.  Non-Functional Requirements

| NFR | Target | How to Achieve |
| --- | --- | --- |
| Performance | Homepage < 1.5s; API < 300ms (P95) | Redis response caching for storefront APIs; PostgreSQL indexes on slug, exam_type_id, status |
| Concurrent Test-Takers | 1,000 simultaneous test sessions at MVP launch | Existing test engine is stateless; PostgreSQL handles load; scale App Service tier if needed |
| Mobile Responsiveness | 100% on Android Chrome (primary browser of target users) | Bootstrap 5 grid throughout; test on 360px width minimum |
| Uptime | 99.5% target for MVP (< 44 hrs downtime/year) | Azure App Service (Always On); Azure PostgreSQL with auto-backup |
| Data Security | No plain-text PAN / bank account in DB | Encrypt bank_account_number field with AES-256; PAN stored hashed |
| Payment Security | PCI-DSS: no card data stored | Razorpay handles card data; we store only order_id + payment_id |
| SEO (Storefront) | Test detail pages indexable by Google | Server-side rendered Razor Pages for /exams/* and /test/* routes (already SSR) |
| GDPR/DPDPA | Consent on registration; delete account on request | Consent checkbox + timestamp stored; soft-delete user on request |
| Accessibility | WCAG 2.1 AA — keyboard nav + screen reader | Bootstrap's ARIA attributes; alt text on all images; sufficient color contrast |
| Audit Log | All admin actions logged | Extend existing AuditLog table; log provider approval/rejection + payout actions |

# 10.  Open Questions & Decisions Required Before Sprint 1

| # | Question | Owner | Deadline |
| --- | --- | --- | --- |
| 1 | Razorpay merchant account setup — KYC submitted? | Founder | Before Sprint 3 |
| 2 | MSG91 account for OTP SMS — registered? | Tech Lead | Before Sprint 1 |
| 3 | SendGrid account for emails — domain verified? | Tech Lead | Before Sprint 1 |
| 4 | Provider Agreement legal document — drafted by lawyer? | Legal / CA | Before Sprint 4 (pilot providers) |
| 5 | GST registration for GridAcademy entity — obtained? | CA | Before first paid transaction (Sprint 3) |
| 6 | Azure / cloud hosting plan — subscription active? | DevOps | Before Sprint 2 (staging) |
| 7 | Domain name gridacademy.in / .com — registered? | Founder | Immediate |
| 8 | Minimum viable content — how many tests before launch? | Product | Target: 50 tests across 5 exams before public launch |
| 9 | Pilot provider onboarding — 5 providers ready to upload? | Business Dev | Parallel to Sprint 1-2 |
| 10 | Commission payout cycle — monthly or fortnightly? | Finance / Legal | Before Sprint 6 |

# 11.  Document Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Product Owner |  |  |  |
| Tech Lead |  |  |  |
| Business Lead |  |  |  |
| Operations Lead |  |  |  |

— End of Product Specification Document v1.0 —

GridAcademy  |  Confidential  |  March 2026